AG-3

Cyber Resilience for an Agribusiness Back Office

Cyber Resilience and Incident Recovery Plan

Incident Response, Backup Protection and Controlled Service Recovery

COIT20265 Networks and Information Security Project

Group PG5

CQUniversity Australia

Executive Summary

The AG3 team developed this plan to guide the recovery of Plains Pastoral Co.'s back-office files and services following a cybersecurity incident or technical failure. A response is presented comprised of four workstreams: Akib will work on the network paths, Shourab will work on the investigation of APP01 and its restoration, Tanvi will engage in the investigation and actions on the alerts corresponding to MON01, and Faysal will work on the protection and restoration of the backup repository on BKP01.

The AG3 Prototype Testing and Validation Report provides evidence of  office-to-Nextcloud access, selected firewall service paths, Wazuh monitoring, successful and failed backup operations, MinIO repository storage and ransomware-style file detection and controlled recovery of synthetic files. The demonstration lacks a 100% recovered Nextcloud service, site recovery and measured recovery-time goals.

The back up design has an important residual risk. APP01 holds credentials that can access the backup repository, while immutable storage and an independent off-site recovery copy have not been demonstrate. Not all recovery points can be secured with the help of VLAN separation in case of APP01 being compromised.

Table of Contents

1.	Purpose Scope And Immediate Response	5

1.1	Scope and Dependencies	5

1.2	Immediate Response Sequence	5

1.3	Framework and authority	6

2.	Environment Roles and Authority	6

3.	Severity Priority and Escalation	7

3.1	Incident Priorities	7

3.2	Prototype and Business Escalation	7

4.	Workflow Triage and Evidence	8

4.1	Initial Triage and Evidence Handling	8

5.	Backup Strategy and Recovery Risks	9

5.1	Protected Data and Backup Consistency	9

5.2	Integrity and Clean Recovery Points	10

5.3	Repository Protection and Residual Risks	10

5.4	Monitoring Traffic from the Backup Zone	10

6.	Ransomware And Destructive Data Playbook	11

7.	Other Incident Playbooks	12

7.1	Compromised Nextcloud Account	12

7.2	Failed Logins and Credential Attacks	12

7.3	Unauthorized File Changes and Exposed Secrets	13

7.3.1	Unauthorized file change	13

7.3.2	Credential or secret exposure	13

7.4	Network And Backup Incidents	14

7.4.1	Firewall or VLAN Policy Failure	14

7.4.2	Backup Failure or Repository Compromise	14

7.5	Monitoring Outage and Eradication	15

7.5.1	Wazuh Outage or Missing Events	15

7.6	Eradication Before Recovery	15

7.7	Monitoring Boundaries	16

8.	Recovery Objectives and Procedures	16

8.1	Targets And Measurement	16

8.2	Recovery Approval Gate	17

8.3	File And Full Application Recovery	17

8.3.1	Single File or Folder	17

8.3.2	Complete Nextcloud Service	18

8.4	Host Failure Site Loss and Continuity	18

8.5	Production Disaster Recovery Recommendation	19

9.	Validation Communication and Review	19

9.1	Return to operation checklist.	19

9.2	Review of communication and post incident	20

10.	Testing And Requirements Traceability	20

10.1	Recovery exercises and evidence acceptance	21

10.2	Safe exercise method	22

References	23

# Purpose Scope And Immediate Response

This is the plan for the operating and recovery response of AG3 prototype. Plains Pastoral is based on the following documents: Invoices, supplier files, examples of payroll, compliance records. When faced with disruption the emphasis is placed on ensuring that more loss is mitigated, ensuring that recovery points and restoring the vital business files is done before the more typical application service.

## Scope and Dependencies

The recovery scope includes pfSense, APP01 running Nextcloud and Restic, MON01 running Wazuh, MinIO and the BKP01 hosting Restic backup process repository. Restic runs on APP01 and stores encrypted backup snapshot in MinIo on BKP01. Synthetic Business files are used in the prototype. MFA is the abbreviation of multi factor authentication. Auth01, NAS01, CCTV, RFID, Guest Wi-Fi, production redundancy and the entire deployment across the entire head-office is beyond the limits of tested recovery.

The target network and trust zones are specified in the AG3 Detailed Network Design. The service rules and application permissions are defined in the AG3 Firewall, Segmentation and Access Control Design. In the AG3 Prototype Implementation Plan, the build is outlined and in the AG3 security monitoring and Wazuh Implementation, the monitoring scope is outlined. The AG3 Prototype Testing and Validation Report presents illustrated results and pictures. The residual risks of these decisions will be included in the risk assessment and risk register.

## Immediate Response Sequence

- Record an incident ID, incident time, system affected and reporter. Retain the copy of initially used alert or user report. Install timestamps (time zone).

- Send Notification to Incident Lead/Affected System Owners. In case it is the case of active or, possibly, privileged compromise, at least a treatment of SEV-1 should be implemented before determining the extent of the incident.

- Akib acknowledges and excludes unnecessary traffic routes. Shourab restricts the operations of tampered accounts or applications. Preserve crucial evidence and assess the extent of the damage.

- Faysal suspends backup and retention jobs to prevent compromised data from being backed up or clean recovery points from being deleted. Safeguard BKP01 with a switch to an independent trusted administration path.

- Tanvi compares the accessible logs with source logs. Determining the earliest suspicious activity and the likely scope of the suspicious activity is done prior to the team deciding a recovery point.

- Perform Recovery in a controlled environment and verify integrity and security before reconnecting normal services.

## Framework and authority

The planning, detection and analysis, containment and eradication/recovery and post-incident review phases of the project are maintained in the operational sequence. The following lifecycle is documented in Revision 2 (Cichonski et al. 2012). In April 2025, NIST SP 800-61 Revision 3 was released, replacing Revision 2, and ties IR back into CSF 2.0 risk management (Nelson et al. 2025). The project adopts all the previous stage labels for navigations and does not assert that the two revisions employ the same models.

# Environment Roles and Authority

| System and owner | Address | Response dependency |
| --- | --- | --- |
| APP01 ¦ Shourab | 10.20.20.10 VLAN 20 | Nextcloud files, database, configuration, authentication and backup client. |
| MON01 ¦ Tanvi | 10.20.30.10 VLAN 30 | Wazuh alerts and correlation. Source logs remain necessary during an outage. |
| BKP01 ¦ Faysal | 10.20.40.10 VLAN 40 | MinIO repository objects and storage-service records. |
| pfSense ¦ Akib | 10.20.x.1 Configured gateways | Approved routing, firewall rules, states and traffic logs. |
| Office client | 10.20.10.10 VLAN 10 | User-side application checks. |

The physical prototype is based on a TP-Link LS108G unmanaged switch. It doesn't restrict VLAN membership at switch ports. The planned production setup involves managed switching, but pfSense will filter routed traffic between the logical networks that are configured. Don't assume that the Office-to-backup restrictions and possible management pathways relate to the checks for ports between unrelated servers.

| Role | Authority and hand-off |
| --- | --- |
| Incident lead | Nominated when an incident is opened. Declares severity, coordinates owners and approves recovery, reconnection and closure. Records a deputy. |
| Akib | May immediately isolate harmful network traffic. Records rule/state changes, preserves a trusted response path and hands isolation evidence to the lead. |
| Shourab | May restrict affected Nextcloud accounts or sessions and stop application writing. Preserves APP01 evidence and validates application recovery. |
| Tanvi | Validates alerts, determines monitored scope and records detection gaps. Hands the timeline and indicators to the lead and system owners. |
| Faysal | May suspend backup and prune operations to protect recovery points. Selects candidate snapshots with Shourab and records restore output. |

These are not assignments of ownership of the documents, but operational duties. Tanvi is responsible for monitoring and alert investigation; Faysal manages backup repository and recovery activities. In the event of an incident being documented a response head and deputy is assigned. Lead must always have an emergence containment which is observed and is discussed as soon as possible.

# Severity Priority and Escalation

Severity will be determined by the impact on confidentiality, integrity and availability. The first one might be subject to change in the light of evidence. The response times listed below are coordination expectations of a prototype session while the service is active, not a commitment to service round-the-clock.

| Level | Criteria | Initial action |
| --- | --- | --- |
| SEV-1 Critical | Active destructive changes, widespread compromise, privileged credential exposure, threatened backups or no clean recovery point. | Mobilize all owners immediately. Contain damage and protect recovery history. |
| SEV-2 High | Confirmed account compromise, unauthorized service path, major application outage, or repeated backup failure threatening RPO. | Notify lead and relevant owners immediately. Start containment and investigation. |
| SEV-3 Moderate | Suspicious events without proven compromise, one backup warning, limited file issue or service degradation. | Assign an owner promptly. Preserve evidence, investigate and retest. |
| SEV-4 Low | Expected change, isolated user error or verified benign event with no material impact. | Record the reason, monitor as needed and close after validation. |

## Incident Priorities

| Trigger | First owner | Escalation decision |
| --- | --- | --- |
| Mass file changes or deletion | Tanvi and Shourab | SEV-1 if critical data or recovery points are threatened. |
| Failed logins / unexpected login | Tanvi | SEV-2 for confirmed account access; SEV-1 for privileged compromise. |
| Backup failure / stale snapshot | Faysal | SEV-2 when the last usable recovery point exceeds the target window. |
| Unauthorized VLAN service path | Akib | SEV-2; SEV-1 if the exposure enables active compromise. |
| Monitoring outage | Tanvi | SEV-2 during active attack; otherwise assess visibility and duration. |

## Prototype and Business Escalation

In the prototype, the lead notifies all relevant team members and escalates unexpected real-data exposure, unsafe testing and/or unresolved critical incidents to the project mentor via the agreed course channel. Dr Fariza Sabrina is given as mentor in project plan. The team verifies contact information prior to an exercise.

The organization identifies a business owner or manager, IT/security lead and service owner affected by the production deployment. It is up to the business owner to enable continuity arrangements and seek technical and/or legal input from outside the business. All notification obligations are evaluated based upon the actual organization, data and on-going needs. The members of the project do not make that legal determination for the case-study business.

# Workflow Triage and Evidence

The workflow below is the one that the team follows. After investigations, the level of severity and/or increased containment can be different. In case failure in recovery or security check is met, controlled recovery resumes once again, but the normal user is not permitted.

Figure 1: Handling incidents and recoveries with AG3

## Initial Triage and Evidence Handling

The source log is matched up with the alert and Tanvi with the owner of the host, whether the activity was authorized or not, and checking the host, account, file path and time of the occurrence. A FIM change is just a changed file and doesn't necessarily mean malware. The mass changes in case of an attempt to engage in privileged access, or they belong to the backup path to access control, the head propagates and users confine the affected paths.

The owners back up the relevant Nextcloud, webserver, Wazuh events, the backup JSON, the MinIO service-logs, firewall states and firewall rules. Each item of evidence is given an ID, and an evidence item is recorded on the evidence register. The collector records the origin, the time it was collected, the time zone that it was collected in, the process used to collect it (command or export), when Sha-256 of the file, and every transfer. Contrary export is only granted limited access, redacted versions of their original exports to assess or distribute. Digital chain-of-custody research highlights the integrity and traceability of evidence through its handling as well (Patil et al. 2024).

The team should avoid wiping or rebuilding an affected host until relevant evidence has been collected and preserved. When the damage persists past the point of containment, it is conducted as quickly as possible and the activity log contains no evidence that is not salvageable. Screenshots shared do not include any secrets or personal information (ACSC 2024).

# Backup Strategy and Recovery Risks

## Protected Data and Backup Consistency

Restic backups are initiated from APP01 and stored in the MinIO repository on BKP01 over TCP 9000. An example of a successful Restic output, stored repository and controlled file restore are in AG3 Prototype Testing and Validation Report and an established schedule backup setup. Just TCP reachability would not be sufficient to form a repository that can be utilized (Restic Contributors n.d.a).

An up-to-date Nextcloud system with the ability to restore it ought to have the following: data directory, database and configuration and as needed, custom applications and themes installed. Shourab does a capture by default by restricting the number of writes and capturing the dump and files in the same run of the backup. Their common point of recovery is where the restore point indicates. A single folder backup will not include complete applications restoration (Nextcloud GmbH n.d.a).

| Policy element | Plan and evidence boundary |
| --- | --- |
| Schedule | Every four hours. The AG3 Prototype Testing and Validation Report (Figure 8) shows the deployed systemd timer. Do not introduce a duplicate cron job. |
| Retention | Project policy: six hourly, seven daily, four weekly and six-monthly retention buckets. These are selection rules, not a proven total number of retained snapshots; no executed pruning evidence is included. |
| Consistency | Capture data, configuration and database at a coordinated point. Log dump success before reporting the full backup as successful. |
| Job record | Record start/finish, snapshot ID, source paths, command result and errors. Do not log secrets. |
| Incident suspension | Stop the deployed timer and retention job; verify no write/prune process remains active. Record the effect on the RPO window. |

The keep-hourly feature of Restic stores hourly snapshots in hourly buckets, and does not take hourly backups. The number of snapshots that is defined is not the sum of the retention rules. Faysal also runs a dry run and checks the ID of the snapshots that will be held before proceeding to do any pruning (Restic Contributors n.d.b). There is not necessarily evidence of a legal requirement to retention in the six-monthly recovery points, but a project retention choice.

## Integrity and Clean Recovery Points

The restic check command verifies repository structure and integrity. Additional data verification and controlled restoration are needed to confirm that selected files can be recovered successfully. Neither of these checks can verify that the files that have been backed up were not altered and were backed up by an individual who was deemed valid. The team will then cross-check the snapshot contents and time with the incident and validate a restore and then use the recovery point (Restic Contributors n.d.a).

## Repository Protection and Residual Risks

The credentials along with the password of Restic repository are stored in APP01. Another thing that is done in the original implementation (APP01) is forget/prune. The credentials could get disclosed during a privilege escalated APP01 and enable harmful repository operations according to its policy. Separate VLANs and client-side encryption partially help to reduce the risks but does not make the repository immutable.

Upon detection of an APP01 compromise, Akib blocks its normal access to backups and only removes the states of APP01 related firewalls as needed. Trusted administration: With trusted administration, Faysal will suspend retention, constrain or oust the revealed storing key and keep recovery background and supply administration to recover. It is not sufficient to stop the scheduler on a hosting that has been compromised. Backup confidentiality must be looked at as well in case password is suspected to be compromised. Targeted state removal is done by using the pfSense state view (Netgate n.d.).

| Residual risk | Operational response | Production improvement |
| --- | --- | --- |
| APP01 credentials can threaten backup history | Block compromised access; suspend prune; revoke exposed key from trusted administration. | Separate backup writing from destructive maintenance and test effective permissions. |
| Immutability is not demonstrated | Do not claim ransomware-proof recovery points. Preserve known clean history. | Validate an immutable recovery copy with separate administration and a tested retention/restore design. |
| BKP01 or host storage loss | Assess surviving independent copies before declaring recoverability. | Maintain a geographically separate/off-site copy and test host/site recovery. |
| Incomplete database/config capture | Treat file-only restore as limited recovery. | Validate a coordinated full Nextcloud backup and restore. |
| BKP01 host visibility incomplete | Review local MinIO/system records; preserve them independently. | Validate host monitoring or controlled log export with documented access restrictions. |

## Monitoring Traffic from the Backup Zone

In the final prototype, BKP01 did not have an enrolled Wazuh agent. Backup success and failure events were monitored through the Wazuh agent installed on APP01. FT-04 and FT-05 firewall checks reveal that TCP 1514 and 1515 BKP01-MON01 are reachable, agent telemetry was not explicitly shown. Monitoring design of the BKP01 in the future should be evaluated on security and justifiable.

Evidence of backup is monitored by APP01: This is a process requirement of backup since a record of the successful and unsuccessful backup is made in MON01. This does not mean that each Restic invocation, or each change on the scheduler or access or deletion on BKP01 is collected. Local logs of the MinIO and operating-system might be useful for an investigation, but not central forwarding or pfSense NetFlow collection can be relied upon without additional evidence (Wazuh n.d.).

# Ransomware And Destructive Data Playbook

Trigger: Massive change, encryption or deletion of data or a plausible report by a user or apparent suspicious privileged operation. Severity: SEV-1 in case business data is at risk or the recovery points at risk. The incident causes the following handovers. In the case of a simulated incident, the recordkeeping process as described above is the same, but the incident should be considered an exercise.

| Stage and owner | Required action | Evidence or hand-off |
| --- | --- | --- |
| - Detect Tanvi | Validate the alert; identify host, account, paths and earliest suspicious time. Notify Shourab and the lead. | Alert export and initial scope. |
| - Declare Incident lead | Open the incident record, assign severity and deputy, and identify affected business functions. | Incident ID and declaration time. |
| - Contain Akib and Shourab | Block harmful paths, restrict affected accounts and stop writing. Retain trusted response access; remove relevant existing states. | Rule/state record and containment test. |
| - Protect Faysal | Suspend backup/prune; block compromised credentials; preserve available clean snapshots from trusted administration. | Job state, key revocation and snapshot list. |
| - Investigate Shourab and Tanvi | Preserve application, authentication and FIM records. Determine entry point, data scope and possible repository exposure. | Timeline and affected file/account list. |
| - Eradicate Affected owners | Remove the cause, patch weaknesses and rotate secrets. Rebuild from trusted media if host integrity is uncertain. | Remediation record and security checks. |
| - Recover Faysal and Shourab | Select a clean consistent set and restore it to a controlled environment. Verify hashes and database/application state. | Snapshot ID, restore log and comparison. |
| - Validate Tanvi and Shourab | Test user access, permissions, MFA where configured and fresh monitoring events. Check for recurring indicators. | Validation results and monitoring proof. |
| - Reconnect Akib and lead | Restore only approved paths after validation approval. Test allowed and prohibited services. | Approval and positive/negative retest. |
| - Close Incident lead | Record measured outage, recovery time and loss window. Assign improvements and document residual risk. | Completed review and closure decision. |

Decision points: Unknown last clean recovery point: If the most recent clean recovery point cannot be identified, the team should keep the affected service isolated and examine earlier snapshots or independent backup copies before attempting recovery. The system is isolated, as it is validated or not. When no reusable copy is located, a record of failure on recovery is made by the lead and recovery measures are taken rather than a success record. Decision-playbook research (Operations-informed playbook research) is correlated with connecting Incident Response decision to Operational impact and recovery capability (Shaked et al. 2023).

# Other Incident Playbooks

## Compromised Nextcloud Account

The triggers and severity: Successful sign on unexpectedly, sharing settings changes, unauthorized upload/ download and MFA changes. The lowest level is SEV-2 and privileged compromise is SEV-1.

In-charge: Shourab (with support of Tanvi and Akib).

- Write up evidence of accounts, sessions, applications and webserver. Determine whether access was granted and what files or shares had been compromised.

- Deploy applications controls: Disable account and cancel sessions, tokens and application passwords. Akib restricts unfriendly traffic, as befits.

- Check group membership, share permissions, configure and create new accounts. Rotate open secrets of a trusted system and recreate authorized settings.

- Check back changed data to a known good point. Recovery is only done in case of account or entry compromise.

Validation and Escalation: A user can sign in and still access authorized folders (limited access is blocked) and MFA is authenticated where enabled. The lead authorizes him to turn it on. Escalate in case of the suspected disclosure of information or larger compromise.

## Failed Logins and Credential Attacks

Trigger: Repeated authentication failures, or an authentication attempt was made, which was proven to be suspicious. Get starting point to SEV-3 - jump up when unauthorized access is successful.

System owner: Tanvi, the owner of the system concerned.

- Get the source IP, username, target service and times of source logs and Wazuh. Check whether a login was successful (the fact that a login has failed is not a sure sign that there was an account compromise.

- Akib blocks an unapproved source (during) or isolates the path affected. Have a safe administration pathway. The owner will create a disabled account, in case of suspicion of compromise.

- Re related system audit and rotate of credentials. Establish appropriate legitimacy and develop a verification of monitoring event.

Validation and escalation: Wazuh shows authentication-failure and success activity in the monitoring-view reports, but the source and scope of an incident must be validated against the respective authentication-log. A successful compromise is said to be SEV-1 in case it is a privilege.

## Unauthorized File Changes and Exposed Secrets

### Unauthorized file change

Activation and severity: FIM notifications of a change, delete or create. SEV-3 due to the limited uncertain event, SEV-2 or SEV-1 due to material damage.

Owners: Tanvi and Shourab a.

- Determine the direction, and what type of change event and at what point in time. Stored the altered item and item records.

- Limit a hosted account or host in case of unauthorized or continuous change. Evaluation of checks and activity of processes around the time during the event.

- Complete the known clean copy using the controlled recovery procedure. Authenticate an authorized state before any reconfiguration a baseline FIM.

Validation/escalation: Checking of the file and projected position, with the source document and with a fresh Wazuh FIM notification. The AG3 Prototype Testing and validation report has details about the APP01 file operations in Wazuh and a simulated demonstration of file-affect resembling ransomware. Neither of the two outcomes is an indication that every bad adjustment would be found out.

### Credential or secret exposure

Trigger: The passwords of repositories, storage keys, passwords of administrators, tokens or private keys are on a repository, a screenshot or a log. Passive compromise or compromise of privileges (SEV-1).

Responsible owner: Incident lead and owner concerned.

- Without duplicating the secret in the incident form take note of the place and time of the exposure. Supposing value contaminated.

- Rotate and revoke credentials by administration that is trusted. Securely alter the value of the dependent services and make the old value no longer valid.

- Keep proper files of access, audit repository history and shared evidence. Lost material which has been removed or redacted after preserving evidence. In case of deletion of the display, it is not cancelled.

- When the password of the Restic repository has been compromised, check how far it has been used in the past, and think of a new encrypted repository. In the unfortunate event of a storage key being leaked, confirm the existence of objects deleted or changed.

Validation and escalation: Validate replacement credential, valid restrictions and dependent service operation. Only submit redacted evidence to be printed. The left-over exposure- and recovery-uncertainty is recorded in lead.

## Network And Backup Incidents

### Firewall or VLAN Policy Failure

Trigger and intensity: Regardless of a service being approved or unapproved, the service is accessible; a pathway cluster crashes or a gateway/pathway alters unpredictably. Level 2; Level 1 in case of impairment.

Responsible Owner: Akib.

- Source of record, destination, interface/VLAN, port and policy that is intended. Save rules, log, route and state evidence prior to making configuration changes.

- Exposure: Block out all the inadmissible path first and delete the corresponding states. Confirm link, host tagging, address and gateway, ARP and routes in case of an outage before a change.

- Use the most plausible correction. Configure the change and verify the approved and denied services between the desired sources.

Validation & escalation: no cause is assigned using a timeout. Add rule/log or packet proof to associate with denied test and add known listening service. Retest applicable FT cases; Office-to-BKP01 needs test specific to the source. The unmanaged switch is still limited due to a deficiency of management.

### Backup Failure or Repository Compromise

Trouble and impact: Failed backup, unforeseen repository objects or unattained MinIO storage. SEV-3 is the severity of a single warning; a threatened clean recovery point is SEV-2 and damaged recovery history is SEV-1.

Ownership: The owners are responsible, Faysal, Shourab and Akib.

- Record MinIO/system and job result to S3 with backup JSON/MinIO and the list of snapshots. Check the usability and age of the latest clean point.

- Storage capacity, Clock synchronization, Storage credentials, Approved TCP 9000 path. Find out which locks are active; never take out a lock until it is found that the process that owns the lock is in an inactive state.

- In case of suspected compromise, reduce the number of the exposed credentials, stop backups and retention. After being fixed, never lose any repository history. In case of some simple work failure, fix the reason and conduct a controlled backup.

- Re-read and representative quantity of content to repository organization. In case it is successful, the history will be unable to restore its past failed back up.

Validation and escalation: Keep the new snapshot ID and result obtained. MT-05 facilitates the visibility of failure, BT-04 and BT-05 need check/retention evidence. Cyclic when clean point is nonexistent.

## Monitoring Outage and Eradication

### Wazuh Outage or Missing Events

Trigger: event did not receive dashboard or agent not connected or controlled event. SEV-2 during attack; otherwise effect on visibility and duration.

Owner: Tanvi along with the help of Akib and the owner concerned.

- Record the last event received and affected sources. Identify dashboard, central analysis, agent or log input / network fault.

- Maintain source long and available MON01 records. Semi-mechanical examination of source logs at a time when there was no overall monitoring. Be sure not to presume that everything will be buffered or re-run.

- Supervise the well-being of set-up services, area, time, agent identification and the route to the firewall. It only requires open-ended enrollment access; it is imperative not to open unrelated management services.

- Rebuild monitoring and develop new controlled authentication, FIM or backup-status event. Source confirmation and dashboard confirmation timestamps and especially report of the gap in visibility.

Validation, and escalation: It will not do the new events by the expected source. The connection evidence on MT-01 and MT-06 remains to be resolute. Until incidents are seen again, keep active incidents to be reviewed manually.

## Eradication Before Recovery

The owners involved dropped the cause of the incidents prior to undertaking the process of restoring the lost data. Shourab confirms the accounts, sessions, host persistence and configuration of application. Akib deletes the hazardous regulations or paths and retains the valid policy. Tanvi describes detectives and tests of inputs of detection. Faysal inspects exposure of repos and establishes access to recoveries.

Should the team fail to confirm the integrity of the host, then Shourab will re-install APP01 with a trusted installation media and guide to build. This can be aided by a VM rollback when a single lab test is being done but this does not imply that a corrupted image of VM is clean. The incident lead logs the remediation and any unaccepted cause before the approval of the recovery stage.

## Monitoring Boundaries

Additional evidence consisted of authentication events, APP01 FIM-selected alerts, backup strategies (successes/failures) and of the sanctioned ransomware-like files-impact and restoration demonstration. This is not universal ransomware-detecting, it is not loss-free outage monitoring, and it is not loss-free latency of its detection. Incident review is also done by source logging and confirmation of the owner.

# Recovery Objectives and Procedures

## Targets And Measurement

| Objective | Target | Measurement and boundary |
| --- | --- | --- |
| RPO | At most 4 hours | Effective data-loss window: disruption time minus the latest verified clean, consistent recovery point. A four-hour schedule alone does not prove achievement. |
| Priority RTO | At most 2 hours | Incident declaration to critical files becoming accessible with required integrity and access checks. |
| Full RTO | At most 4 hours | Incident declaration to complete application, data and security validation, including approved reconnection. |
| Detection latency | At most 5 minutes | First relevant MON01 event minus controlled file-change time. Not yet measured for mass-impact detection. |

Maximum limit of the amount of data which should be lost is referred to as Recovery Point Objective (RPO). The desirable recovery time is known as Recovery Time Objective (RTO). The values are not those business commitments that have already been proved but were targets in coming up with the design of the project. The production targets ought to be agreed with the owner of the business. Even more efficient loss of more than four hours of data in event of a failure in the job, the database dump is out-of-date, or it has been found to have excessive delays or the database dump is an older snapshot leads to the stale database dump. The actual time that the service is unavailable is also measured by the team since an incident may be initiated prior to the service being unavailable.

## Recovery Approval Gate

- Casualty lead ensures the confinement and determines recovery owners. Action log is a list of justifications of the approach to use in the recovery.

- A clean snapshot is discovered by Faysal and Shourab and they examine the dumped paths, databases and configuration. The alert time is not the only time compared to snapshot time.

- Before recovery, the team must verify host and administration credentials. Shourab and Foysal perform the controlled restoration of APP01 using verified backup data, while Akib maintains the approved network paths required for recovery.

- staging directory or recovery VM (isolated): staging directory (or recovery VM) has sufficient space. Using this environment, initially, restore files, and preserve the live state.

- The team comes up with file manifests and/or hashes that are unique and the service-validation checklist. Absence of reference information is noted as a weakness.

When these conditions are not available then the lead documents the blocked recovery and goes to continuity arrangements. When trying to detect the existence of corruption the team does not alter the original copy.

## File And Full Application Recovery

The repository configuration is authenticated by a secure file by Faysal. The table below lists some commands and there is no evidence of running. The operator generates snapshots of the sample and the path to restored values and makes sure of the recovered directory tree after which it is promoted (Restic Contributors n.d.c).

Selected Restic recovery commands (execution examples only):

restic snapshots

restic ls SNAPSHOT_ID

restic check

restic restore SNAPSHOT_ID --target /srv/ag3-restore.

Restic is a snapshot tool; it captures data efficiently and restores it to its former form.

To verify the integrity of record stored data, then, invoke record restic check or record restic check-output, respectively. When a successful structural check gets done, the check is not credited as a full data-read check.

### Single File or Folder

- Take the clean version which follows and reverse to small staging place. Snapshot of records at a time as per a specific path, source output at restoring, start and end time.

- Compare known good manifest and restored content and SHA-256 hashes. When choosing the controlled test set, ensure that the entire content of all the desired test files is the same; record the changes that have been made, after the backup, as the legitimate ones.

- Shourab preferably works with an application-conscious approach to market certifiable files and opens Nextcloud visibility and permissions. In case you directly alter the file system, the appropriate version-specific metadata reconciliation is needed. Do comprehensive user side checking prior to closure.

### Complete Nextcloud Service

- Install a reputable compatible application on an isolation recovery different host. Document software versions implemented on software that is affected are deployed in their original state.

- Restores the same data, configuration and data set. Other applications/themes as required. During the operation, Shourab blocks write, and writes success of the import of the database.

- Access permissions, ownership of checks, configuration and database permissions. Once all the repairs have been provided based on the guidelines of the installed Nextcloud release, the synchronization of the clients and data-fingerprint of the outdated backup shall be approximated.

- Test authorized logon, access files, upload / download and set up MFA. Tanvi. then validates the normal paths of the service and the lead sanctions them.

- The restored files that do not have an application state would be considered as file recovery. The Full RTO will not stop once the command Restic is completed but after completion of the service validation (Nextcloud GmbH n.d.b).

## Host Failure Site Loss and Continuity

When the storage service is unavailable; Not being identical to a backup host or a backup site lost. Faysal saves the service records and then checks whether the repository disks used are legitimate or not. The group will not need to make a repair now that will lead to loss of the data that will be remaining.

| Failure Scenario | Recovery Approach | Current Boundary |
| --- | --- | --- |
| MinIO service outage | Correct the service fault; verify surviving repository structure and a test restore before resuming jobs. | Procedure defined; outage recovery has no final measured test. |
| BKP01 VM failure with intact storage | Rebuild the storage service using the build guide and attach verified surviving repository storage. Restore trusted configuration securely. | Requires intact underlying objects and retained configuration. |
| APP01 host failure | Build a trusted replacement and follow the complete application restore with protected recovery credentials. | File, database and configuration consistency must be demonstrated. |
| BKP01 disks / shared host lost | Recover repository objects and configuration from an independent copy. If none exists, record recovery failure. | Independent recovery copy not demonstrated. |
| Site loss or widespread hardware loss | Activate alternate infrastructure, recover an off-site copy and restore gateway, application and monitor dependencies. | Production recommendation; not validated by this single-site lab. |

The snapshots of the VirtualBox are only a local roll back convenience. They can be lost along with the host lost or can be compromised or not support their separate attached storage. Annual independent backups should not be considered as a replacement. Not among the tools which the team uses to restore the site should there be an extremely specific backup as a tool which works in a case of a host or sites loss to recover.

## Production Disaster Recovery Recommendation

An independent off-site copy of the business should have an independent recovery copy, recovery administration as well as availability of a secure offline copy of the credentials required, configuration and software versions in case of an outage. An immutable copy should be tried during the actual write, retention and restore process. Locking the objects is not enough as it would be wise to monitor repository maintenance behavior. Incident response and recovery also promote the importance of remembering recovery capability as an operational process rather than a range of controls in operation (Staves et al. 2022). Recovery orders considered in production involve production of a trusted gateway/admin access, production of repository access, production APP01 application state and production monitoring validation and approved user access. There is documented evidence about owners and exercise in replacement hardware and alternate sites, contact routes as well as recovery capacity. The use of CSF 2.0 correlates recovery with organizational risk and the set of governance decisions (NIST 2024).

To make urgent payments (tax) or supplier payments, even with a long outage, the business owner still has the option of making the manual-managed process work so that the previously verified entries could be made. All the transactions are documented and can be used later, to reconcile them. The prototype does not indicate that it has employed business continuity process.

# Validation Communication and Review

## Return to operation checklist.

| Check | Required acceptance evidence | Owner |
| --- | --- | --- |
| Cause controlled | Entry path removed or isolated; exposed credentials revoked; remaining risks recorded. | Affected owners |
| Data integrity | Expected test-file manifest and SHA-256 comparisons match; missing post-backup changes quantified. | Faysal / Shourab |
| Application state | Matching database/configuration; permitted user login and file operations work. | Shourab |
| Access controls | Tested department restrictions and configured administrator MFA work after recovery. | Shourab |
| Network boundaries | Required service path succeeds and prohibited path fails with interpretable evidence. | Akib |
| Monitoring | Fresh authentication/FIM/status events arrive from expected sources. Visibility gaps documented. | Tanvi |
| Backup resumption | Approved schedule resumes and a new successful snapshot is recorded after validation. | Faysal |
| Return approval | Lead signs the service-release decision; production business owner accepts any material residual risk. | Incident lead |

A failed material check will retain the warranty service in limited repair. In case the restriction of operation is necessary, the lead will record the precise restriction, remaining risk, approving authority and the owner of follow-up. A full recovery that is based on a limited release is not counted as a successful one.

## Review of communication and post incident

The lead also utilizes a common action log, provides status reports on impacted functions, known facts, containment and recovery progress and the upcoming decision. An agreed team text channel and a secondary channel that is used in case the normal service is not available are utilized in the prototype. Personal telephone numbers or credentials are not publicized in the plan.

At closure, the incident timeline, causation, impact on operational processes, actual data-loss and recovery period (where quantified) and residual control vulnerabilities are recorded by the lead. Assigning an owner and due date to each follow-up. AG3 Risk Assessment Report and AG3 Risk Assessment Register are revised in instances where the incident alters the likelihood, impact or treatment choices. Only those changes that are confirmed are revised in the relevant design and operational documents (ACSC 2024).

# Testing And Requirements Traceability

In this section the results of the obtained prototype execution are contrasted with the additional controls and recovery exercises that are inherent in this plan. The AG3 Prototype Testing and Validation Report presents the figures, and the service level results, AG3 Firewall, Segmentation and Access Control Design maintains the detailed FT-01 to FT-15 evidence. A PASS is only applied to its observed source, destination and test conditions.

| Requirement or control | Test and primary evidence | Current outcome |
| --- | --- | --- |
| Office application access | AG3 Prototype Testing and Validation Report, Figures 2–3 | DEMONSTRATED — Office login and application dashboard |
| Server service boundaries | FT-01–FT-15 in AG3 Firewall, Segmentation and Access Control Design | DEMONSTRATED — tested service paths; no physical switch-port enforcement |
| Role access and administrator MFA | AG3 Firewall, Segmentation and Access Control Design; AG3 Prototype Testing and Validation Report, section 7 | DEMONSTRATED — selected roles and administrator TOTP |
| Authentication monitoring | AG3 Prototype Testing and Validation Report, Figure 4 | DEMONSTRATED — authentication dashboard activity; source specificity must be established per incident |
| APP01 file integrity monitoring | AG3 Prototype Testing and Validation Report, Figures 5–6 | DEMONSTRATED — selected file events |
| Backup-status monitoring | AG3 Prototype Testing and Validation Report, Figures 9–10 | DEMONSTRATED — success/failure dashboard messages |
| Backup creation and repository objects | AG3 Prototype Testing and Validation Report, Figures 7–8 and 11 | DEMONSTRATED — timer, snapshot output and MinIO objects |
| APP01 to MON01 agent and BKP01 monitoring | AG3 Security Monitoring and Wazuh Implementation; FT-01, FT-02, FT-04, FT-05 | APP01 enrolled; BKP01 ports reachable but no direct BKP01 agent |
| Retention execution and full-service recovery | AG3 Prototype Testing and Validation Report; recovery plan section 8 | NOT DEMONSTRATED — policy and procedure defined |

## Recovery exercises and evidence acceptance

The subsequent DR identifiers outline the acceptance criteria to more resiliency exercises. Controlled synthetic-file impact and recovery segment of DR-04 was proven; the more inclusive coordinated containment and quantitative was not. The evidence boundaries outlined in the table are preserved by all the other controls.

| Test | Control and acceptance | Evidence required |
| --- | --- | --- |
| DR-01 File restore | Recover all intended synthetic files from a selected clean snapshot with matching content and SHA-256 values. | Manifest, snapshot ID, restore output and hash comparison. Evidence boundary: PARTIAL — controlled file restores shown; hash/manifest comparison not evidenced. |
| DR-02 Full service restores | Recover matching data, database and configuration; pass the Section 9 checks. | Database import, login/access/MFA, monitoring and network retests. Evidence boundary: NOT DEMONSTRATED — complete application/database rebuild. |
| DR-03 Timed recovery | Measure priority and full RTO and effective RPO against Section 8.1; report PASS or FAIL for each. | Declaration/disruption/recovery timestamps and validated recovery-point time. Evidence boundary: NOT MEASURED — RPO/RTO targets remain targets. |
| DR-04 Safe mass-impact exercise | Observe synthetic file damage, detection, coordinated containment and clean restoration. | Action log, source and alert times, containment, restore and integrity evidence. Evidence boundary: PARTIAL — synthetic impact, Wazuh alerts and file restoration demonstrated; coordinated containment not demonstrated. |
| DR-05 Backup compromise protection | Test effective write/delete privileges against a disposable repository and independently protected history. | Policy record and denied destructive operation / clean restore evidence. Evidence boundary: NOT DEMONSTRATED — disposable destructive-permission test. |
| DR-06 Host or site recovery | Rebuild from independent data and configuration copies on replacement infrastructure. | Surviving copy, build record and end-to-end restore; production recommendation until implemented. Evidence boundary: NOT DEMONSTRATED — independent host/site recovery. |

## Safe exercise method

Controlled data-loss testing involves confirmation of the scope of the exercise, involvement of incident lead and owner, availability of the relevant mentor ahead of the exercise. It only affects isolated test folder dedicated synthetic files. Previous hashes, the original hashes and known-good backup, trusted administration and a rollback route should be in place prior to the commencement of the exercise.

Shourab logs the original files, Faysal takes a regular picture, and Tanvi ensures the planned course of observation. Only the synthetic test set gets changed, deleted or encrypted by the controlled action. Each hand-off and restoration into staging take place and are recorded by the team according to Section 6. Certainly, no actual malware is necessary. The exercise is terminated when its scope is out of the test folder, reveals credentials or the clean recovery point is questionable.

The team draws a tabletop walkthrough, a test, which is implemented an isolated file test, and an overall disaster-recovery exercise. The current controlled ransomware-like file-test is mentioned in AG3 Prototype Testing and validation Report. Nothing more than full service, hosts-rebuilding or timed recovery PASS is implied by that scanty exhibition.

# References

Australian Cyber Security Centre (ACSC) 2024, 'Cyber security incident response planning: Practitioner guidance', Australian Signals Directorate, updated 12 December 2024, viewed 1 October 2026, https://www.cyber.gov.au/business-government/detecting-responding-to-threats/cyber-security-incident-response/cyber-security-incident-response-planning-practitioner-guidance.

Cichonski, P, Millar, T, Grance, T & Scarfone, K 2012, Computer security incident handling guide, NIST Special Publication 800-61 Revision 2, National Institute of Standards and Technology, https://doi.org/10.6028/NIST.SP.800-61r2.

Nelson, A, Rekhi, S, Souppaya, M & Scarfone, K 2025, Incident response recommendations and considerations for cybersecurity risk management: A CSF 2.0 community profile, NIST Special Publication 800-61 Revision 3, National Institute of Standards and Technology, https://doi.org/10.6028/NIST.SP.800-61r3.

Netgate n.d., 'Viewing firewall states in the GUI', pfSense documentation, viewed 2 October 2026, https://docs.netgate.com/pfsense/en/latest/monitoring/status/firewall-states-gui.html.

Nextcloud GmbH n.d.a, 'Backup', Nextcloud Administration Manual, viewed 2 October 2026, https://docs.nextcloud.com/server/latest/admin_manual/maintenance/backup.html.

Nextcloud GmbH n.d.b, 'Restoring backup', Nextcloud Administration Manual, viewed 2 October 2026, https://docs.nextcloud.com/server/latest/admin_manual/maintenance/restore.html.

National Institute of Standards and Technology (NIST) 2024, The NIST cybersecurity framework (CSF) 2.0, NIST CSWP 29, National Institute of Standards and Technology, https://doi.org/10.6028/NIST.CSWP.29.

Patil, H, Kohli, RK, Puri, S & Puri, P 2024, 'Potential applicability of blockchain technology in the maintenance of chain of custody in forensic casework', Egyptian Journal of Forensic Sciences, vol. 14, article 12, https://doi.org/10.1186/s41935-023-00383-w.

Restic Contributors n.d.a, 'Working with repositories', Restic documentation, viewed 3 October 2026, https://restic.readthedocs.io/en/stable/045_working_with_repos.html.

Restic Contributors n.d.b, 'Removing backup snapshots', Restic documentation, viewed 3 October 2026, https://restic.readthedocs.io/en/stable/060_forget.html.

Restic Contributors n.d.c, 'Restoring from backup', Restic documentation, viewed 4 October 2026, https://restic.readthedocs.io/en/stable/050_restore.html.

Shaked, A, Cherdantseva, Y, Burnap, P & Maynard, P 2023, 'Operations-informed incident response playbooks', Computers & Security, vol. 134, article 103454, https://doi.org/10.1016/j.cose.2023.103454.

Staves, A, Anderson, T, Balderstone, H, Green, B, Gouglidis, A & Hutchison, D 2022, 'A cyber incident response and recovery framework to support operators of industrial control systems', International Journal of Critical Infrastructure Protection, vol. 37, article 100505, https://doi.org/10.1016/j.ijcip.2021.100505.

Wazuh n.d., 'Architecture', Wazuh documentation, viewed 6 October 2026, https://documentation.wazuh.com/current/getting-started/architecture.html.